🏛️ LociLand VCG Project — Complete Development Workflow Ángel Pérez Castro ¦ 13 April → 6 June 2025 ¦ 8 Weeks

About this document

This document is your complete, day-by-day development guide for the LociLand project. Follow it in order. Each day has a concrete list of tasks with exact commands, code pointers, and decisions to make. The estimated daily commitment is 2.5–3 hours of focused work. Read the entire week's plan on Monday morning before starting any code.

Highlighted boxes mean the following:

| 💡 | A best practice, shortcut, or strategic tip to help you work smarter. |
| --- | --- |

| ⚠️ | A critical risk, security concern, or common mistake that can cost you hours if ignored. |
| --- | --- |

8-Week Overview

| Wk | Dates | Phase Title |
| --- | --- | --- |
| 1 | 14–18 Apr | Project Setup & Visual Design System |
| 2 | 22–25 Apr | Firebase Auth & User Profiles |
| 3 | 28 Apr–2 May | Palace Creation & Home Screen |
| 4 | 5–9 May | Station System & Firestore Sync |
| 5 | 12–16 May | Guided Review Mode (Core Loop) |
| 6 | 19–23 May | Gamification & Push Notifications |
| 7 | 26–30 May | Polish, Animations & Lottie |
| 8 | 2–6 Jun | Testing, Build & Final Delivery |

| WEEK 1 | Project Setup & Visual Design System 📅 14 April – 18 April 2025 |
| --- | --- |

This is the most important week of the entire project. Everything you build in the next 7 weeks will sit on top of the decisions you make here. Do not skip or rush any step. A solid foundation in week 1 saves you from painful refactors in weeks 4, 5, and 6.

🟢 MONDAY 14 April

- Install Node.js LTS (v20+) if not already installed. Verify with: node -v && npm -v

- Install Expo CLI globally: npm install -g expo-cli eas-cli

- Create the project: npx create-expo-app LociLand --template expo-template-blank-typescript

- Open the project in VS Code. Install extensions: ESLint, Prettier, TypeScript React Native Snippets

- Initialise Git repository: git init && git add . && git commit -m 'Initial Expo project'

- Create a private GitHub repository called 'lociland' and push: git remote add origin <url> && git push -u origin main

- Install core dependencies in one command:

- npm install @react-navigation/native @react-navigation/stack @react-navigation/bottom-tabs

- npm install react-native-screens react-native-safe-area-context

- npm install zustand

- npm install nativewind tailwindcss

- npm install react-native-reanimated

- npm install lottie-react-native

- Verify the app runs: npx expo start — scan the QR code with your phone using the Expo Go app

- Commit: git commit -am 'Install core dependencies'

| 💡 | Install Expo Go on your phone NOW. You will use it every single day to test on a real device. Simulator is fine, but real device testing is irreplaceable for a children's app. |
| --- | --- |

🟢 TUESDAY 15 April

- Create the full folder structure inside /src:

- /src/screens  /src/components  /src/hooks  /src/store  /src/services  /src/assets  /src/theme  /src/navigation  /src/types

- Create /src/theme/colors.ts — define ALL colours here (never hardcode hex values in components):

- primary: '#FFD93D'  secondary: '#6BCB77'  accent: '#4D96FF'  emphasis: '#FF6B6B'  bg: '#FFFBF0'  text: '#2D3436'

- Create /src/theme/typography.ts — import Fredoka One and Nunito from expo-font:

- npm install expo-font @expo-google-fonts/fredoka-one @expo-google-fonts/nunito

- Create /src/theme/spacing.ts — define xs:4  sm:8  md:16  lg:24  xl:32  xxl:48

- Create /src/theme/index.ts — re-export all theme files from a single entry point

- Configure tailwind.config.js to extend the default theme with your colour tokens

- Create /src/types/index.ts with your core TypeScript interfaces: Palace, Station, UserProfile, ReviewSession

- Commit: git commit -am 'Theme system and folder structure'

| 💡 | Define your colour palette TODAY and do not change it after this. Colour changes mid-project cascade through every component and will cost you 3–4 hours of fixes. |
| --- | --- |

🟢 WEDNESDAY 16 April

- Set up React Navigation. Create /src/navigation/RootNavigator.tsx with a Stack.Navigator

- Create placeholder screens (just a View with a Text showing the screen name) for:

- Onboarding01Screen, Onboarding02Screen, Onboarding03Screen

- LoginScreen, RegisterScreen

- HomeScreen, CreatePalaceScreen, PalaceDetailScreen

- ReviewScreen, ProfileScreen, AchievementsScreen

- Connect all placeholder screens in the navigator

- Create /src/navigation/AuthNavigator.tsx (for Login/Register flow)

- Create /src/navigation/AppNavigator.tsx (for the main tab navigation)

- Test navigation between all placeholder screens on your phone

- Create the Zustand store skeleton: /src/store/useUserStore.ts (user profile, auth state)

- Create /src/store/usePalaceStore.ts (palaces array, CRUD operations — empty for now)

- Commit: git commit -am 'Navigation setup and store skeletons'

| 💡 | Create ALL placeholder screens now, even if they're empty. It is much easier to fill in screens than to add them to the navigator later when components are interconnected. |
| --- | --- |

🟢 THURSDAY 17 April

- Create your first reusable components. These will be used everywhere:

- /src/components/ui/Button.tsx — primary, secondary, and ghost variants with cartoon rounded style

- /src/components/ui/Card.tsx — rounded card with shadow, accepts children

- /src/components/ui/Typography.tsx — H1, H2, Body, Caption using Fredoka One / Nunito

- /src/components/ui/Input.tsx — styled text input with coloured border, label, error state

- /src/components/ui/Avatar.tsx — circular image with fallback emoji

- Each component must accept a style prop for overrides and be fully typed with TypeScript

- Create /src/components/layout/Screen.tsx — a wrapper that handles safe area, background colour, and scroll

- Apply your theme colours and typography to each component. Make them look cartoon and fun NOW

- Write a simple ComponentShowcase screen and navigate to it to visually verify every component

- Commit: git commit -am 'Core reusable UI components'

| 💡 | Time spent on these base components pays back 10x. Every screen you build for the next 7 weeks will use them. Make them beautiful now. |
| --- | --- |

🟢 FRIDAY 18 April

- Design and build the Onboarding flow (3 screens). This is the first thing the child sees.

- Onboarding01: 'What is a Memory Palace?' — big illustration (use a free Lottie from lottiefiles.com, search 'castle'), short text

- Onboarding02: 'Pick your favourite place' — show 4 cartoon location cards (house, castle, forest, space)

- Onboarding03: 'Ready to start!' — call-to-action button navigating to Register

- Add smooth slide transition between onboarding screens using Reanimated 2

- Add a 'Skip' button (top right) that goes directly to Login

- Store in AsyncStorage whether onboarding has been seen: npm install @react-native-async-storage/async-storage

- On app launch, check AsyncStorage — if onboarding seen, go to Login; if not, show Onboarding01

- Run the full flow on your physical phone. Fix any layout issues on your screen size.

- Commit and push: git commit -am 'Onboarding flow complete' && git push

- WEEKLY REVIEW: Does the app feel visually like a children's cartoon app? If not, adjust colours/sizes before moving to week 2.

| 💡 | The onboarding is what your professor will see FIRST during the demo. Make it beautiful. Download at least 2-3 Lottie animations from lottiefiles.com this weekend and store them in /src/assets/animations/ |
| --- | --- |

| WEEK 2 | Firebase Authentication & User Profiles 📅 22 April – 25 April 2025 |
| --- | --- |

This week you connect the app to the real world. After this week, real accounts exist, real data is stored in the cloud, and the app remembers who the user is. Note: 22 April is Monday — no weekend work assumed.

🟣 MONDAY 22 April

- Go to console.firebase.google.com — create a new project called 'lociland'

- Enable Authentication → Sign-in methods → enable Email/Password AND Google

- Create Firestore Database → start in test mode (you will add security rules in week 4)

- In Firebase console → Project Settings → add an Android app AND an iOS app

- Download google-services.json (Android) and GoogleService-Info.plist (iOS)

- Install Firebase SDK: npm install firebase

- Create /src/services/firebase.ts — initialise Firebase with your config object (from Firebase console)

- Create /src/services/auth.ts — export functions: signUp(email, password), signIn(email, password), signOut(), onAuthStateChanged(callback)

- NEVER commit your Firebase config with API keys to a public repo. Add .env support:

- npm install react-native-dotenv

- Create .env file with your Firebase keys, add .env to .gitignore

- Test Firebase connection: temporarily call signUp() with a test email from a useEffect and verify the user appears in Firebase console

- Commit: git commit -am 'Firebase initialisation and auth service'

| ⚠️ | The .env file is critical. If you accidentally push your Firebase API key to GitHub, Google will auto-detect and invalidate it, breaking your entire app. Double-check .gitignore before every push. |
| --- | --- |

🟣 TUESDAY 23 April

- Build the RegisterScreen with full cartoon styling:

- Username field (will be the child's display name)

- Email field

- Password field (with show/hide toggle)

- Age group selector: two big colourful cards '6–9 years' and '10–14 years' — required field

- Avatar selector: horizontal scroll of 8 cartoon animal avatars (use emoji for now: 🦊🐸🦁🐼🦋🐉🦄🐬)

- 'Create Account' button → calls signUp() → navigates to HomeScreen on success

- 'Already have an account? Log in' link

- Add form validation: all fields required, email format check, password minimum 6 characters

- Show a loading spinner inside the button while the Firebase call is in progress

- On Firebase error, show a user-friendly error message in a cartoon-styled alert

- Commit: git commit -am 'Register screen complete'

| 💡 | Make the age group selector visually prominent — it's a key UX decision. The two cards should look like game character selection screens, not a boring radio button. |
| --- | --- |

🟣 WEDNESDAY 24 April

- Build the LoginScreen:

- Email and password fields

- 'Log In' button with loading state

- 'Forgot password?' link → calls Firebase sendPasswordResetEmail()

- 'Sign in with Google' button → use expo-auth-session for Google OAuth

- 'Create account' link back to Register

- Build the AuthNavigator logic: wrap the app in an auth observer using onAuthStateChanged

- If user is logged in → show AppNavigator (main app). If not → show AuthNavigator (login/register)

- Store the user's profile in Firestore on register: /users/{uid} document with: displayName, email, avatarEmoji, ageGroup, xp, level, streak, lastActiveDate

- Update useUserStore.ts to load the Firestore profile on login and expose it app-wide

- Test full login/logout cycle. Verify: register → auto-login → can navigate to home → logout → back to login

- Commit: git commit -am 'Login screen and auth state management'

🟣 THURSDAY 25 April

- Build the ProfileScreen (accessible from the bottom tab bar):

- Display selected avatar emoji in a big cartoon circle

- Username in Fredoka One font, large

- XP bar showing progress to next level (hard-code values for now, wire up in week 6)

- 'Memory Master Level X' badge with a star icon

- Streak counter: '🔥 X days in a row'

- Stats section: Total palaces created / Total stations / Total reviews completed

- Settings section: Change avatar, Change password, Log out (with confirmation dialog)

- Set up the bottom tab navigator with 3 tabs: 🏠 Home, 📊 Progress, 👤 Profile

- Style the tab bar with your cartoon theme: rounded top corners, coloured active icon

- Test everything on your phone. Make sure logout works cleanly (clears Zustand store + navigates to Login)

- Commit and push: git commit -am 'Profile screen and tab navigation' && git push

- WEEKLY REVIEW: Can you register, log in, view your profile, and log out? If yes, week 2 is complete.

| 💡 | Always test logout thoroughly. A child who can't log back in is a disaster in a demo. Make sure Zustand state is fully cleared on signOut(). |
| --- | --- |

| WEEK 3 | Palace Creation & Home Screen 📅 28 April – 2 May 2025 |
| --- | --- |

This week is the visual heart of the app. The palace templates and home screen are what children interact with most. Invest time in making these screens beautiful, playful, and easy to understand at a glance.

🔵 MONDAY 28 April

- Define the Palace TypeScript type in /src/types/index.ts:

- id: string, userId: string, name: string, templateId: string, createdAt: Timestamp, stationCount: number

- Define 6 palace templates in /src/assets/templates.ts: each with id, name, emoji, description, backgroundColour

- Templates: 'my-home' 🏠, 'magic-castle' 🏰, 'enchanted-forest' 🌲, 'space-station' 🚀, 'underwater-world' 🐠, 'dinosaur-island' 🦕

- Create /src/services/palaceService.ts with functions:

- createPalace(userId, name, templateId) → adds document to Firestore /users/{uid}/palaces/

- getPalaces(userId) → returns array of Palace objects

- deletePalace(palaceId, userId) → deletes document

- Update usePalaceStore.ts to use these service functions and cache palaces locally

- Commit: git commit -am 'Palace data model and Firestore service'

🔵 TUESDAY 29 April

- Build the HomeScreen — this is the most important screen in the app:

- Top section: 'Hello, [Username]! 👋' greeting in Fredoka One + avatar

- If no palaces exist: a large empty-state illustration (Lottie animation of a wizard beckoning) + 'Create your first palace!' button

- If palaces exist: a vertical list of PalaceCard components

- Build the PalaceCard component:

- Large rounded card with the template's background colour

- Big template emoji centered

- Palace name in Fredoka One

- '🚩 X stations' count badge

- 'Review' shortcut button (outlined style)

- Long-press to show delete option

- Add a large '+' floating action button (FAB) in bottom-right corner → navigates to CreatePalaceScreen

- Commit: git commit -am 'HomeScreen and PalaceCard component'

| 💡 | The empty state (no palaces yet) is what first-time users see. Make it inviting and instructional — a Lottie animation here makes a huge impression. |
| --- | --- |

🔵 WEDNESDAY 30 April

- Build the CreatePalaceScreen — a modal-style screen (full-screen card sliding up):

- Step 1: Type your palace name — big stylised input field with a pencil emoji. Placeholder: 'My Magic Castle'

- Step 2: Choose a template — a 2x3 grid of template cards. Each card shows emoji + name + coloured background. Tapping selects it with an animated scale + checkmark.

- Step 3: Preview card — shows how the palace card will look on the Home screen

- 'Create Palace!' button at the bottom — disabled until name is filled and template selected

- On tap: calls palaceService.createPalace() → shows success animation → navigates to PalaceDetailScreen

- Add a dismiss button (×) top-left to cancel and go back to Home

- Make the screen scroll if needed (some phones have small screens)

- Commit: git commit -am 'CreatePalaceScreen complete'

🔵 THURSDAY 1 May

- Build the PalaceDetailScreen — what the child sees after entering a palace:

- Header: palace emoji large + palace name + back arrow

- Background: subtle pattern using the template's colour

- Empty state: 'Add your first memory station!' + illustration

- StationList: a vertical list of StationCard components (empty for now, populated in week 4)

- FAB button to add a new station

- 'Start Review' button (prominent, at top right) — disabled if 0 stations

- Add navigation from PalaceCard on HomeScreen → PalaceDetailScreen passing palaceId as route param

- Read palaceId from route params in PalaceDetailScreen and load the correct palace from the store

- Commit: git commit -am 'PalaceDetailScreen structure'

🔵 FRIDAY 2 May

- Polish and connect everything built this week:

- Load palaces from Firestore on HomeScreen mount using a useEffect + loading skeleton

- Add a loading state (animated placeholder cards) while palaces are being fetched

- Add pull-to-refresh on the HomeScreen palace list

- Implement palace deletion: long-press on PalaceCard → confirmation bottom sheet → delete from Firestore + update store

- Test the full creation flow: create 3 palaces with different templates, verify they appear on Home, tap each to open detail, delete one

- Fix any visual bugs found during testing

- Commit and push: git commit -am 'Week 3 polish and palace deletion' && git push

- WEEKLY REVIEW: Can you create, view, and delete palaces? Does the home screen look like a fun children's app? Show it to someone and watch their reaction.

| 💡 | By end of week 3, you should be able to show someone the app and have them say 'this looks fun'. If they look confused or unimpressed, spend 30 extra minutes on visual polish before continuing. |
| --- | --- |

| WEEK 4 | Station System & Firestore Sync 📅 5 May – 9 May 2025 |
| --- | --- |

This week you build the core content creation mechanic — the station system. Stations are the fundamental building blocks of memory palaces. Each station is an anchor point in the palace where the child 'places' a piece of information they want to remember.

🟢 MONDAY 5 May

- Define the Station TypeScript type in /src/types/index.ts:

- id: string, palaceId: string, userId: string, order: number, emoji: string, label: string, memoryText: string, imageUri?: string, createdAt: Timestamp

- Create /src/services/stationService.ts with functions:

- createStation(palaceId, userId, data) → adds to /users/{uid}/palaces/{palaceId}/stations/

- getStations(palaceId, userId) → returns Station[] ordered by 'order' field

- updateStation(stationId, palaceId, userId, data)

- deleteStation(stationId, palaceId, userId)

- reorderStations(palaceId, userId, orderedIds) → batch write to update order fields

- Update /src/store/usePalaceStore.ts to include stations: Record<palaceId, Station[]>

- Add Firestore security rules (Firebase console → Firestore → Rules):

- rules_version = '2'; service cloud.firestore { match /databases/{db}/documents { match /users/{uid}/{document=**} { allow read, write: if request.auth != null && request.auth.uid == uid; } } }

- Commit: git commit -am 'Station data model, service and Firestore security rules'

| 💡 | Adding security rules NOW is critical. Without them, any logged-in user can read any other user's data. This must be done before you test with real data. |
| --- | --- |

🟢 TUESDAY 6 May

- Build the AddStationScreen (modal, slides up from bottom):

- Section 1 — Choose an emoji for this station: emoji picker grid (4 columns, 40+ options grouped by category: animals, objects, places, food, symbols)

- Section 2 — Give this station a short name: text input. Example: 'Front door', 'Kitchen table', 'My bed'

- Section 3 — What do you want to remember here?: larger text area. This is the actual memory content.

- Section 4 (optional) — Add a photo: button to pick from gallery using expo-image-picker

- 'Save Station' button — requires emoji + name at minimum

- Install: npm install expo-image-picker

- Request camera roll permissions correctly using expo-image-picker's requestMediaLibraryPermissionsAsync()

- If image selected: compress it and upload to Firebase Storage, store download URL in station document

- Commit: git commit -am 'AddStationScreen with emoji picker and image upload'

🟢 WEDNESDAY 7 May

- Build the StationCard component (used inside PalaceDetailScreen):

- Left side: big emoji in a coloured rounded square (colour rotates through palette based on station order)

- Center: station label in Fredoka One + memory text preview (1 line, truncated)

- Right side: small image thumbnail if present, else nothing

- Tap → expand to show full memory text

- Edit icon (pencil) → opens EditStationScreen (reuse AddStationScreen with pre-filled data)

- Swipe left → reveals red delete button

- Connect StationCard list in PalaceDetailScreen: load stations from store, render list

- Update stationCount on the parent Palace document whenever a station is added/deleted

- Add drag-to-reorder functionality to the station list (use react-native-draggable-flatlist):

- npm install react-native-draggable-flatlist

- Commit: git commit -am 'StationCard component and drag-to-reorder'

| 💡 | The drag-to-reorder feature is important pedagogically — children need to arrange their stations in a logical spatial order to match the mental journey through the palace. |
| --- | --- |

🟢 THURSDAY 8 May

- Build the EditStationScreen: identical to AddStationScreen but pre-populates all fields from the existing station data

- Add station count badge update: whenever a station is created or deleted, update stationCount in the parent Palace document using a Firestore transaction

- Add an animated number counter on the PalaceCard that updates when stationCount changes

- Test image upload: add a station with a photo, kill the app, reopen — image should still be there (loaded from Firebase Storage URL)

- Test offline behaviour: turn off WiFi, create a station — Firestore will queue the write and sync when back online

- Commit: git commit -am 'EditStation, station count sync, offline test'

🟢 FRIDAY 9 May

- Full integration test of the station system:

- Create 2 palaces. Add 5 stations to each. Add images to 2 stations. Reorder them. Edit 1. Delete 1.

- Log out, log back in — verify all data persists correctly from Firestore

- Verify stationCount on HomeScreen palace cards is accurate

- Performance check: if the station list feels sluggish with 10+ items, add keyExtractor and getItemLayout to FlatList

- Add a station limit warning: if stationCount >= 20, show a gentle notice 'That's a big palace! Smaller palaces are easier to memorise.'

- Update the 'Start Review' button in PalaceDetailScreen: enable it only when stationCount >= 2

- Commit and push: git commit -am 'Week 4 complete — station system fully functional' && git push

- WEEKLY REVIEW: The data layer is now complete. Both palaces and stations are created, read, updated, deleted, and synced to the cloud.

| WEEK 5 | Guided Review Mode — The Core Loop 📅 12 May – 16 May 2025 |
| --- | --- |

This is the most pedagogically important week. The guided review mode IS the learning experience. Everything else in the app exists to support this feature. Take your time and make it feel great. A child should feel excited to use it, not anxious.

🟠 MONDAY 12 May

- Design the Review Session data model:

- ReviewSession type: id, palaceId, userId, startedAt, completedAt, totalStations, correctAnswers, incorrectAnswers, xpEarned

- Create /src/services/reviewService.ts:

- startReview(palaceId, userId) → creates a ReviewSession document, returns session

- recordAnswer(sessionId, stationId, correct: boolean)

- completeReview(sessionId) → updates completedAt, calculates xpEarned

- Plan the review screen state machine — this is critical before writing code:

- States: INTRO → WALKING (show station location) → QUESTION (hide answer, wait for input) → REVEAL (show answer + feedback) → NEXT → COMPLETE

- Draw this state machine on paper or in a notes app before writing any code

- Commit: git commit -am 'Review session data model and service'

| 💡 | Sketching the state machine on paper first will save you 2–3 hours of confused coding. The review screen has the most complex state of any screen in the app. |
| --- | --- |

🟠 TUESDAY 13 May

- Build ReviewScreen — Phase 1: INTRO state

- Full-screen with palace background colour

- Big palace emoji animated (bounce in with Reanimated 2)

- 'Time to visit your [Palace Name]!' heading

- Station count: 'You have X stops on this journey'

- Animated guide character (Lottie) pointing forward

- 'Start the Journey!' button

- Build ReviewScreen — Phase 2: WALKING state

- Progress bar at top: current station / total stations

- Current station emoji (large, animated slide-in from right)

- Station label/name displayed

- 'What did you place here?' prompt text

- Small Lottie guide character in corner giving encouraging gesture

- 'I remember!' button to proceed to QUESTION state

- Commit: git commit -am 'Review screen intro and walking states'

🟠 WEDNESDAY 14 May

- Build ReviewScreen — Phase 3: QUESTION state

- For age group 6–9: show 4 multiple-choice options (the correct answer + 3 random station labels from the same palace or placeholder text)

- For age group 10–14: free-text input field to type the answer

- Timer (optional, 10–14 only): a subtle circular countdown timer that animates over 30 seconds

- 'I give up / Show me' button for when the child is stuck

- Build ReviewScreen — Phase 4: REVEAL state

- If correct (6-9: tapped right answer / 10-14: input matches): FULL CELEBRATION

- Play confetti Lottie animation full screen

- Show big green checkmark with bounce animation

- '+10 XP' floating text animating upward

- Guide character doing a happy dance (Lottie)

- If incorrect: ENCOURAGING FEEDBACK

- Show correct answer revealed

- Orange/yellow friendly 'Almost! The answer was...' message

- Guide character giving a thumbs up with 'You will get it next time!'

- 'Next Station' button

- Commit: git commit -am 'Review question and reveal states with animations'

| 💡 | The emotional design of the REVEAL state is the most important UX decision in the entire app. Children must NEVER feel ashamed when wrong. Make the 'incorrect' state just as warm and encouraging as the correct state. |
| --- | --- |

🟠 THURSDAY 15 May

- Build ReviewScreen — Phase 5: COMPLETE state (Summary Screen)

- Full-screen celebration with Lottie fireworks animation

- Score card: X/Y correct with large visual (trophy emoji or star rating)

- XP earned this session with animated counter

- If 100% correct: special 'Perfect Memory!' badge with sparkle animation

- 'Review Again' button

- 'Back to Palace' button

- Call completeReview() and update user XP in Firestore on reaching this state

- Wire up the 'Start Review' button in PalaceDetailScreen to navigate to ReviewScreen with palaceId

- Test a complete review session end-to-end: start → walk through 5 stations → answer all → see summary

- Commit: git commit -am 'Review complete state and XP integration'

🟠 FRIDAY 16 May

- Polish the review flow:

- Add swipe-back prevention during review (pressing back mid-review should show a 'Are you sure you want to quit?' dialog)

- Add correct/incorrect sound effects using expo-av: npm install expo-av

- Download 2 simple sound effects (a cheerful ding for correct, a gentle buzz for incorrect) — use freesound.org

- Add haptic feedback on answer selection: npm install expo-haptics

- Light haptic for tapping an option, Success haptic for correct answer

- Test the review with a 2-station palace (minimum), a 5-station palace, and a 10-station palace

- Test with a child if possible — watch where they hesitate or look confused without saying anything

- Commit and push: git commit -am 'Week 5 complete — review mode polished' && git push

- WEEKLY REVIEW: The core learning loop is complete. A child can now create a palace, add stations, and practise remembering them.

| WEEK 6 | Gamification & Push Notifications 📅 19 May – 23 May 2025 |
| --- | --- |

Gamification is what transforms a useful tool into something children actually want to return to every day. This week you add the reward systems that create habits. Focus on making rewards feel genuinely exciting, not just cosmetic.

🔴 MONDAY 19 May

- Design the full XP and levelling system:

- Level thresholds: Lv1=0 Lv2=100 Lv3=250 Lv4=500 Lv5=900 Lv6=1400 Lv7=2000 Lv8=2700 Lv9=3500 Lv10=5000

- XP rewards: Create palace=25  Add station=10  Complete review=20  Perfect review=50  7-day streak=100

- Level titles: Lv1 Memory Seedling 🌱  Lv3 Palace Explorer 🗺️  Lv5 Memory Knight ⚔️  Lv7 Palace Wizard 🧙  Lv10 Memory Master 👑

- Create /src/utils/levelUtils.ts with functions: getLevelFromXP(xp), getXpForNextLevel(level), getLevelTitle(level), getProgressPercent(xp)

- Update all XP-granting actions (createPalace, createStation, completeReview) to call a centralised addXP(userId, amount) function

- addXP should: fetch current user XP, add amount, check for level-up, update Firestore, return { newXP, leveledUp, newLevel }

- Commit: git commit -am 'XP system and levelling logic'

🔴 TUESDAY 20 May

- Build the level-up celebration screen/overlay:

- When addXP detects a level-up: show a full-screen modal overlay

- LEVEL UP animation (Lottie explosion/burst)

- 'LEVEL UP!' text in Fredoka One, massive

- 'You are now a [Level Title]' subtitle

- New level badge with trophy emoji + glow effect

- 'Awesome!' dismiss button

- This overlay should appear over any screen — implement as a global modal in RootNavigator

- Build the streak system in /src/services/streakService.ts:

- checkAndUpdateStreak(userId): called on app launch/login

- Read lastActiveDate from Firestore

- If today: no change. If yesterday: streak += 1. If more than 1 day ago: streak = 1

- Update streak and lastActiveDate in Firestore

- Return { currentStreak, streakBroken, isNewRecord }

- Show streak update to user on Home screen with a fire emoji animation if streak > 1

- Commit: git commit -am 'Level-up overlay and streak system'

| 💡 | The level-up overlay is a 'wow' moment. When the professor demos this during a review session and a level-up triggers unexpectedly, it will create a strong impression. Use the best Lottie animation you can find. |
| --- | --- |

🔴 WEDNESDAY 21 May

- Build the Achievements system:

- Define 12 achievements in /src/assets/achievements.ts:

- 'First Steps' 🌟 — Create your first palace

- 'Builder' 🧱 — Add 10 stations total

- 'Architect' 🏛️ — Create 5 palaces

- 'Dedicated Learner' 📚 — Complete 10 review sessions

- 'Perfect Mind' 💎 — Get a perfect score in a review

- 'On Fire' 🔥 — Reach a 7-day streak

- 'Unstoppable' ⚡ — Reach a 30-day streak

- 'Explorer' 🗺️ — Use all 6 palace templates

- 'Photographer' 📸 — Add images to 5 stations

- 'Memory Knight' ⚔️ — Reach Level 5

- 'Memory Master' 👑 — Reach Level 10

- 'Speed Demon' ⏱️ — Complete a review in under 2 minutes (10-14 group only)

- Each achievement: id, title, description, emoji, xpReward, condition

- Create /src/services/achievementService.ts:

- checkAchievements(userId, triggerEvent) → evaluates all unearned achievements

- awardAchievement(userId, achievementId) → saves to Firestore + adds XP

- Call checkAchievements after each significant action (createPalace, createStation, completeReview, etc.)

- Commit: git commit -am 'Achievement system — definitions and service'

🔴 THURSDAY 22 May

- Build the AchievementsScreen (accessible from Profile tab or from a new tab):

- Grid of achievement cards (3 per row)

- Earned achievements: full colour, emoji large, title, date earned

- Unearned achievements: greyed out, emoji shown, title shown, description hidden (mystery!)

- Progress section at top: 'X / 12 achievements unlocked' with progress bar

- Build the achievement unlock notification: when a new achievement is earned, show a toast/banner at the top of the screen:

- 'Achievement Unlocked! [emoji] [title]' with a shimmer animation and a +XP indicator

- Auto-dismisses after 3 seconds

- Set up push notifications using expo-notifications:

- npm install expo-notifications

- Request notification permission on first login

- Schedule a daily local notification at a time the user sets (default 18:00):

- 'Time to visit your palaces! 🏛️ Keep your streak alive!'

- Commit: git commit -am 'Achievements screen and push notifications'

🔴 FRIDAY 23 May

- Build the Progress/Stats screen (the 📊 tab in bottom navigation):

- Weekly activity chart: 7 circles (one per day of week), filled if reviewed that day

- Total XP counter with animated number

- Current level badge with progress bar to next level

- Best streak ever badge

- 'Palaces created / Stations added / Reviews completed' stats

- Recent achievements carousel (last 3 earned)

- Connect all stats to real Firestore data

- Full integration test of all week 6 features: earn XP, level up, break a streak, earn an achievement

- Commit and push: git commit -am 'Week 6 complete — gamification fully functional' && git push

- WEEKLY REVIEW: Does the app feel rewarding to use? Does checking progress feel satisfying? If you find yourself wanting to use the app to see the numbers go up, the gamification is working.

| WEEK 7 | Visual Polish, Animations & Lottie Guide Character 📅 26 May – 30 May 2025 |
| --- | --- |

This week makes the difference between a project that works and a project that impresses. You add no new features this week — only visual and experiential polish. Resist the temptation to add features. Polish is the priority.

🟡 MONDAY 26 May

- Audit every screen in the app. Open the app and go through every screen methodically. For each one, note:

- Are all spacings consistent? (Use your spacing.ts tokens everywhere)

- Are all text sizes using the theme typography? (No hardcoded fontSizes)

- Do all buttons have the correct rounded style?

- Does the screen look good on a small phone (iPhone SE / Galaxy A13)?

- Does the screen look good on a large phone (iPhone 15 Pro Max)?

- Fix all inconsistencies found. This is tedious but essential.

- Audit all loading states: every screen that fetches data must show a skeleton or spinner

- Audit all error states: every async action must handle errors gracefully with a user-friendly message

- Commit: git commit -am 'Visual consistency audit and fixes'

| 💡 | Use Chrome DevTools or Expo's built-in inspector to check your layout on different screen sizes. What looks perfect on your phone may break on a smaller or larger screen. |
| --- | --- |

🟡 TUESDAY 27 May

- Implement the animated guide character (the cartoon wizard/explorer who appears throughout the app).

- Go to lottiefiles.com and download (free) a cartoon character animation that fits the fantasy theme

- Search terms: 'cartoon wizard', 'cute explorer', 'friendly ghost', 'magic character'

- You need at least 3 animation states: idle (floating gently), happy (dancing/celebrating), thinking (scratching head)

- Create /src/components/GuideCharacter.tsx:

- Accepts a 'mood' prop: 'idle' | 'happy' | 'thinking' | 'pointing'

- Renders the appropriate Lottie animation

- Accepts size and style props

- Place the guide character in these key moments:

- Onboarding screens (all 3) — mood: 'pointing'

- Home screen empty state — mood: 'idle' with gentle wave

- Review WALKING state — mood: 'pointing' (leading the way)

- Review CORRECT answer — mood: 'happy' (full celebration)

- Review INCORRECT answer — mood: 'thinking' (gentle, not sad)

- Review COMPLETE screen — mood: 'happy'

- Commit: git commit -am 'Guide character Lottie integration'

| 💡 | The guide character is the soul of the app for children. It should feel like a friendly companion, not a mascot. Its reactions to correct/incorrect answers are the most emotionally impactful moments in the entire app. |
| --- | --- |

🟡 WEDNESDAY 28 May

- Upgrade screen transitions. Default React Navigation transitions are functional but bland.

- Install: npm install react-native-gesture-handler

- Add custom transition config to your Stack navigators:

- Home → Palace Detail: slide up (like opening a door)

- Any modal screen: slide up from bottom

- Auth screens (Login/Register): horizontal slide

- Add micro-animations to interactive elements:

- Buttons: scale down to 0.96 on press, scale back to 1 on release (Reanimated 2 withTiming)

- PalaceCard: subtle scale + shadow increase on tap

- Achievement cards: shimmer animation on newly earned ones

- Tab bar icons: bounce animation when switching tabs

- Add the confetti animation to all success moments (review complete, achievement earned, level up)

- Use a global confetti component rendered at the RootNavigator level, triggered via Zustand

- Commit: git commit -am 'Screen transitions and micro-animations'

🟡 THURSDAY 29 May

- Age-group UI differentiation — make it real and visible:

- For age group 6–9:

- Increase all font sizes by 15%

- Reduce options/complexity in review mode (always multiple choice)

- Add more emoji throughout the UI as visual anchors

- Simplify the stats screen (just show stars, not numbers)

- Larger touch targets (minimum 56px height on all interactive elements)

- For age group 10–14:

- Show numeric XP and level data

- Enable the free-text input in review mode

- Show review timer

- Show detailed stats breakdown

- Create a helper hook: useAgeGroup() → returns { isYounger: boolean, isOlder: boolean }

- Use this hook to conditionally render the appropriate UI in Review, Profile, and Stats screens

- Test both age groups by temporarily changing your profile's ageGroup in Firestore and reloading

- Commit: git commit -am 'Age group UI differentiation'

🟡 FRIDAY 30 May

- Final polish session:

- Add a splash screen with the LociLand logo: npm install expo-splash-screen

- Configure the splash to stay until fonts and initial data are loaded

- Add app icon: create a 1024x1024 icon (use an emoji + coloured background in any design tool)

- Configure in app.json: icon, adaptiveIcon (Android), and splash image

- Review all text in the app for spelling errors, grammar, and tone

- All text should speak to a child, not to an adult. Use 'you', not 'the user'.

- Replace any technical language with friendly equivalents

- Generate a first test build to verify everything compiles: npx expo export

- Send the Expo Go link to 1–2 people and ask them to use it for 5 minutes without any instructions from you. Watch silently. Note every point of confusion.

- Commit and push: git commit -am 'Week 7 complete — full visual polish' && git push

- WEEKLY REVIEW: The app should now look and feel like a professional children's product. If it doesn't, identify the top 3 visual weaknesses and fix them before week 8.

| WEEK 8 | Testing, Build & Final Delivery — DEADLINE: 6 JUNE 📅 2 June – 6 June 2025 |
| --- | --- |

The final week. No new features, no experiments, no 'just one more thing'. This week is exclusively about quality assurance, generating deliverables, and preparing the best possible presentation. Stay calm and work methodically.

| ⚠️ | DEADLINE IS FRIDAY 6 JUNE. If anything is not working by Wednesday evening, cut it — do not spend Thursday debugging a feature that might not work. A working app with 80% of features is better than a broken app with 100%. |
| --- | --- |

⚫ MONDAY 2 June

- Full regression test — test EVERY feature, in order, as if you were a child using it for the first time:

- Install the app fresh (clear Expo cache). Register a new account. Complete onboarding.

- Create 3 different palaces. Add 5 stations to each. Add images to 2 stations.

- Complete a review session on each palace. Trigger a level-up. Earn 3 achievements.

- Log out. Log back in. Verify all data persisted.

- Test on Android AND iOS (if you have access to both).

- Create a bug list spreadsheet with columns: Screen | Bug Description | Severity (Critical/Major/Minor) | Fixed?

- Fix all Critical bugs today. (Critical = app crashes, data loss, auth broken, review mode broken)

- Commit: git commit -am 'Week 8 - bug fixes from regression test'

| 💡 | Be ruthless about severity. A minor visual issue is NOT critical. Focus only on things that would make a professor say 'this does not work'. |
| --- | --- |

⚫ TUESDAY 3 June

- Fix all Major bugs from Monday's list (Major = feature not working correctly but app doesn't crash)

- Final Firestore security rules review — make sure no data is publicly readable:

- Test in Firebase console's Rules Playground: simulate an unauthenticated read request — must be DENIED

- Simulate a read request from a different uid — must be DENIED

- Generate the Android APK build using EAS:

- eas build --platform android --profile preview

- This takes 10–15 minutes on Expo's servers

- Download the .apk file and install it on an Android device directly (not via Expo Go)

- Test the installed APK — this is what the professor will evaluate

- If you have a Mac: run eas build --platform ios --profile preview for a simulator build

- Note any build errors and fix them — build errors are often about missing native config in app.json

- Commit: git commit -am 'Pre-delivery build and security fixes'

⚫ WEDNESDAY 4 June

- Fix any remaining Minor bugs that are visible during normal use

- Prepare all deliverable documentation if required by your university:

- Technical documentation: architecture diagram, data model, API/service descriptions

- User manual: 1-page illustrated guide 'How to use LociLand'

- Reflection / process journal: brief notes on what you built each week (you have been doing this via Git commits!)

- Take high-quality screenshots of every major screen for your presentation:

- Use an iPhone/Android frame mockup from mockuphone.com or similar

- Screenshots needed: Onboarding, Home (with palaces), Palace Detail, Add Station, Review (question + reveal), Profile, Achievements

- Create a 1-minute screen recording demo of the core flow (create palace → add station → review)

- Prepare the final build one more time to confirm it still works: eas build --platform android --profile preview

- Commit: git commit -am 'Documentation and presentation assets'

⚫ THURSDAY 5 June

- PRESENTATION PREPARATION DAY

- Structure your demo flow (practice this until you can do it in under 5 minutes):

- 1. Explain the Method of Loci in 30 seconds. 'Children aged 6-14 struggle to memorise. Memory champions use this 2,500-year-old technique...'

- 2. Show the onboarding. 'When a child opens the app for the first time, they are greeted by...'

- 3. Create a palace live. Choose the castle template. Name it 'My History Palace'.

- 4. Add 3 stations with content about something simple (e.g. historical dates)

- 5. Run a review session. Get one wrong intentionally to show the encouraging feedback.

- 6. Show the gamification: XP gained, progress screen, achievement earned.

- 7. Show the profile: level, streak, avatar.

- 8. Mention the technical stack and architecture briefly.

- Practice the demo OUT LOUD at least 3 times. Time yourself. Identify where you stumble.

- Charge your phone to 100%. Disable notifications. Enable Do Not Disturb.

- Prepare a backup: have the screen recording ready in case the live demo fails

- Final commit and push: git commit -am 'Final delivery version' && git push && git tag v1.0.0

| 💡 | The live demo is the make-or-break moment. Practice until the flow feels completely natural. The professor is watching your confidence as much as the app itself. |
| --- | --- |

⚫ FRIDAY 6 June 🎯 DELIVERY DAY

- Morning routine (before the presentation):

- Reopen the app fresh on your phone. Verify login works. Create one test station. Delete it.

- Confirm the APK build is downloaded and ready as backup

- Have your GitHub repo link ready to share

- Have your screenshot deck ready as a backup visual aid

- DELIVER THE PROJECT.

- After delivery: git tag v1.0.0-submitted && git push --tags

- You're done. 🎉

| 💡 | You built a full-stack cross-platform mobile application with authentication, cloud sync, gamification, animations, and adaptive UI in 8 weeks. That is genuinely impressive. Be proud of it. |
| --- | --- |

LociLand Development Workflow  |  Ángel Pérez Castro  |  Delivery: 6 June 2025