| LociLand VCG Project — Project Approval Proposal | Memory Palace Builder App Ages 6 – 14 |
| --- | --- |

| Student: Ángel Pérez Castro | Platform: iOS & Android | Timeline: 8 weeks | Stack: React Native + Firebase |
| --- | --- | --- | --- |

# 1. Project Overview

LociLand is a cross-platform mobile application (iOS & Android) designed to teach children aged 6 to 14 the Method of Loci — a centuries-old memorisation technique used by memory champions worldwide. Users build interactive "memory palaces": virtual spaces populated with vivid, memorable anchor points tied to the information they wish to recall. The application combines structured pedagogy with cartoon-style visuals, guided practice, and a gamification layer to sustain long-term engagement.

# 2. Learning Objective & Pedagogy

The Method of Loci works by binding abstract information to concrete spatial locations within a familiar or imagined environment. Research in cognitive science confirms that spatial-associative encoding significantly improves recall performance. LociLand operationalises this process in three stages:

- Encode — the child selects a palace template (house, castle, forest, space station) and places station markers at chosen spots, each linked to a piece of information.

- Visualise — a cartoon guide character walks the child through the palace during creation, reinforcing the spatial-visual association.

- Retrieve — a guided review mode tours the palace station by station, prompting active recall before revealing the answer, with immediate animated feedback.

The UI complexity adapts automatically to age group: the 6–9 interface prioritises large emoji anchors and voice-friendly labels, while the 10–14 interface exposes richer text, statistics, and streak data.

# 3. Core Features

| Feature | Description | Category |
| --- | --- | --- |
| 🏛️ Palace Builder | Create named memory palaces from illustrated templates (house, castle, forest, space) | Core |
| 📍 Station System | Add anchor points inside each palace; attach emoji, image, and short text to each | Core |
| 🔄 Guided Review | Step-by-step recall quiz that walks children through their stations with instant feedback | Core |
| 🎮 Gamification | XP points, daily streaks, achievement badges, and "Memory Master" level progression | Engagement |
| 👤 Auth & Profiles | Firebase email/Google login; age-group selector (6–9 / 10–14) adapting the UI complexity | Auth |
| ☁️ Cloud Sync | All palaces and progress stored in Firestore, synced across devices in real time | Backend |
| 🧙 Onboarding | Interactive tutorial with animated cartoon guide character teaching the Method of Loci | UX |

# 4. Technical Stack

| Technology | Layer | Purpose |
| --- | --- | --- |
| React Native + Expo | Frontend / Mobile | Cross-platform iOS & Android from a single codebase |
| TypeScript | Language | Type safety, fewer runtime errors, better IDE support |
| Firebase (Auth + Firestore) | Backend / Cloud | Authentication, real-time database, cloud sync |
| Zustand | State Management | Lightweight global state, simpler than Redux |
| React Navigation v6 | Navigation | Stack and tab navigation between screens |
| Reanimated 2 + Lottie | Animations | Fluid transitions and cartoon character animations |
| NativeWind | Styling | Tailwind CSS utility classes adapted for React Native |

# 5. System Architecture

The application follows a client-driven architecture. The React Native frontend manages all UI state locally via Zustand. Firebase handles identity (Auth) and persistence (Firestore), enabling seamless multi-device sync. No custom backend server is required.

| User (Child) | → | React Native Expo App | → | Zustand Store | → | Firebase Auth | → | Firestore Cloud DB |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Data model summary:

- users/{uid}  →  profile, age group, XP, level, streak

- users/{uid}/palaces/{palaceId}  →  name, template, createdAt

- users/{uid}/palaces/{palaceId}/stations/{stationId}  →  emoji, text, imageUrl, position

- users/{uid}/reviews/{reviewId}  →  palaceId, score, timestamp

# 6. Development Timeline  (8 Weeks)

| Week | Phase | Deliverables |
| --- | --- | --- |
| Wk 1 | Foundation & Visual Design | Theme system, navigation setup, onboarding screens |
| Wk 2 | Authentication & Profiles | Firebase Auth, login/register UI, age-group profile |
| Wk 3 | Palace Creation | Home screen, palace templates with illustrated assets |
| Wk 4 | Station System | Add/edit stations, emoji picker, Firestore sync |
| Wk 5 | Guided Review Mode | Recall quiz engine, animated feedback, session history |
| Wk 6 | Gamification | XP system, streaks, badges, level progression screen |
| Wk 7 | Polish & Animations | Lottie character, transitions, responsive layout fixes |
| Wk 8 | Testing & Delivery | Bug fixes, EAS build, demo prep, documentation |

# 7. Design & UX Principles

- Cartoon-first aesthetic: rounded shapes, saturated colour palette (warm yellows, sky blues, coral orange), expressive emoji-based iconography.

- Child-safe typography: Fredoka One (headings) + Nunito (body) — both optimised for readability at small sizes on mobile screens.

- Zero cognitive overload: maximum two interactive actions per screen; progress is always clearly visible.

- Delight-driven feedback: Lottie confetti and character celebrations on every successful recall action.

# 8. Questions for the Professor

Q1. Are there any changes or adjustments required before implementation begins?